# Initial Project Planning Template

| Date | 2 JULY 2026 |
| --- | --- |
| Team ID | xxxxxx |
| Project Name | Flood Prediction |
| Maximum Marks | 5 Marks |

## Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create a product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members | Sprint Start Date | Sprint End Date (Planned) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Dataset Collection | USN-1 | As a data analyst, I can collect historical weather and flood datasets for training the prediction model. | 3 | High | All Members | 15-03-2026 | 22-03-2026 |
| Sprint-1 | Data Preprocessing | USN-2 | As a developer, I can clean, preprocess, and prepare the dataset for machine learning | 3 | High | All Members | 15-03-2026 | 22-03-2026 |
| Sprint-2 | Machine Learning Model. | USN-3 | As a developer, I can train Decision Tree, Random Forest, KNN, and XGBoost models using historical weather data. | 5 | High | All Members | 23-03-2026 | 05-04-2026. |
| Sprint-3 | Flask Web Application | USN-4 | As a developer, I can compare the accuracy of all models and select the best-performing model (XGBoost). | 5 | High | All Members | 06-04-2026 | 18-04-2026. |
| Sprint-3 | Prediction Dashboard | USN-5 | As a disaster management officer, I can view flood risk predictions and alerts through the dashboard. | 3 | Medium | All Members | 06-04-2026 | 18-04-2026. |